## Slide 1: Alzheimer's disease tracking system
Students:
Yazan Mohammad Amin | 202010454 | yznbrhm77@gmail.com
Nasser Musleh | 201910745 | naser.musleh120@gmail.com
Mohammad Nimer | 201910253 | mohammadsuperpower1996@gmail.com

## Slide 2: What is a WBS
WBS stands for work breakdown structure. It is a hierarchical analysis of a project into phases, deliverables and work packages. For your Change Dashboard project, the work breakdown structure might include tasks such as initiation, planning, executing, control, and closeout, broken down into more detailed elements to better manage the project.

## Slide 3: work breakdown structure (WBS)
Alzheimer's
Planning
Initiation
Define Objectives
Identify Stakeholders
Execution
Control
Develop Charter
Closeout
Kickoff Meeting
Develop Schedule
Risk Assessment
Define Scope
User Interviews
Requirements Gathering
System Testing
Monitor Progress and Budget
Bug Fixing and Testing Iteration
User Acceptance Testing
Frontend
Development
System Architecture
Technical Design
Develop User Training Materials
Backend
Development
Database Design
Technical
Documentation
Create Project Documentation
Finalize Project Documentation
Performance Evaluation
Project Review Meeting

## Slide 4: THANK YOU